# Chamber-OS — UAT Overview & Final Sign-off

Read this first. It lists every test set and holds the final Go/No-Go sign-off. Start with the Tester Guide, then work through the sets in order.

User Acceptance Testing (UAT) is where the chamber's own staff confirm the system works correctly — by clicking through it themselves on a trial system — before it goes live. Each document set below is a checklist of test cases. Work through them one set at a time, tick Pass or Fail for each, and sign at the bottom of each set. When every set passes and the final sign-off below is complete, the administrator switches the system to live.

Start with the Tester Guide (document "00"), then work through the sets in order. Ask the administrator for the trial-system link and the test accounts (admin / manager / member) before you begin.

## Document sets

| Set | Document | Test cases |
| --- | --- | --- |
| Guide | 00 - How to Run the UAT (Tester Guide) | — |
| F1 | Sign-in & User Roles | 28 |
| F2 | Membership Plans | 26 |
| F3 | Members & Contacts | 36 |
| F4 | Tax Invoice / Receipt / Credit Note / Void | 15 |
| F5 | Online Payment (Card / PromptPay) | 22 |
| F6 | Event Attendee Import | 30 |
| F7 | Group Email / E-Blast | 25 |
| F8 | Renewals & Reminders | 38 |
| F9 | Dashboard, Audit & Export | 36 |
| Member | Member Portal Quick-Start | 28 |

Total: 284 test cases across 10 sets. You do not need to do them all at once — sign off set by set.

## Final sign-off (Go / No-Go)

Complete this only after every set above has passed and been signed.

| Role | Name | All sets passed? | Date | Signature |
| --- | --- | --- | --- | --- |
| UAT approver — authority (SweCham) | _[General Manager / Executive Director]_ |  |  |  |
| Hands-on tester | _[Office / Membership Manager]_ |  |  |  |
| F4 tax-document co-signer | _[Accountant / Bookkeeper]_ |  |  |  |
| System administrator | _[ ]_ |  |  |  |

If you find a problem in any set, note the symptom and the failing test-case number, then report it to the system administrator. Do not sign off that set until it is fixed.